# Appendix 2

Schedule for the Launch of the Foreign Exchange Administration System for Overseas Bank Card Transactions

| Item | Timeline |
| --- | --- |
| Coding of financial institutions | Early June-early July 2017 |
| Access to the SAFE through private wires | Early June-early July 2017 |
| Access to the MTS | Late June-early August 2017 |
| Joint debugging and testing | Early July-early August 2017 |
| Review and acceptance of the interface programs and banking systems renovation | Late July-mid-August 2017 |
| Trial run | Late August 2017 |
| Launch | September 1, 2017 |